## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of product | Project sponsor | Makes high-level decision Serves as tem resource | Wants project to succeed. No resistance. | H | M | Communicate regularly but not daily. Ask questions and give updates
Landscape Designer/Web Designer | Project team member | Knowledge of website design and plants. Strong relationships with OG employees | Invested in the project as a team member. Possible resistance if Landscape designer role is affected. | H | H | Communicate daily as project team member
Existing clients and their employees | Office Green customer | Give feedback on the customer experience | Some highly interested. Others less do. Resistance only if plant pals affects main product line | M | M | Communicate as needed to inform and get feedback
Office Green’s investors | Secondary stakeholder | Financial support | Little impact at present. Project could affect their investment if it affects Office green’s performance. | M | L | Not directly involved. Keep updated on progress and performance.
Office Green’s receptionist | Office Green employee | Answers questions about the service after launch | Little impact on their role. No resistance. | L | L | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer

## Slide 3
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box

## Slide 4
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product

## Slide 5
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product
Director of Product